## Slide 1: Aaron Hager - Intern
8 Week Schedule
Daily Breakout by Week

## Slide 2: Week 1
Day 1
  Meet Code 56210
    Sodas, Fridge, Restrooms, Door Combos, Parking, etc.
  HP Laptop Supercomputer (Mark’s Old One)
    I am working on better machines arriving soon
  Linux
    Download MINT Linux
    Download Virtual Box
    Download pycharm
    Install Virtual Box
    Install MINT Linux
    Install pycharm
    Learn Basic Linux Commands (cd, ls, ps, mv, cp, rm, grep, find, |, less, regex )

## Slide 3: Week 1
Day 2
  Download python anaconda files
  Install python anaconda files
  Learn the ‘vi’ editor
    Basic Commands (k,j,h,l,a,b,c,d,e,x,p,I,w,cl,cw,yw,bw,Ctrl-F,Ctrl-B,Ctrl-D,dd,#(number)dd,#yy,Shift-G,:w,:wq,:q, etc.
  Learn the ‘Vim’ editor
    Allows for a GUI interface to utilize the mouse
  Install Eclipse
  Install Java

## Slide 4: Week 1
Day 3
  Write a CSV Parser in Java
  Write Junit Tests for the Parser
  Demonstrate software to Mentor

## Slide 5: Week 1
Day 4
  Install the MySQL database
  Learn MySQL basic commands
    Create table, drop table, count, other query commands, lists
  Write the csv file created by the Java Parser to the MySQL database
    Create a table to hold the CSV file
    List the table
    Sort the table
    Perform other database commands on the table

## Slide 6: Week 1
Day 5
  Write class to connect to db
  –Batch load csv to db
  –Stream csv lines to db
  Retrieve csv lines from db and create a CSV file
  GIT
    Create public github profile
    •Make .md file to document daily activities
    •Push all code to project
    Setup archive for the Summer
    Store all work on GIT
    Archive work from the morning and afternoon each day
    Plan to build a briefing summary of all work from GIT at the end of the summer